Live Test 09/29 B

Platform Holistic Review

Prepared for Minnesota Department of Education — School Finance
by Ledelsea · September 29, 2026

| VERDICT Replatform (patch) | OVERALL SCORE 76/100 | TOTAL RISK Critical | CONFIDENCE Medium |
| --- | --- | --- | --- |

Contents
1. Executive summary
2. Current state
3. Technical state & health
4. Total risk & risk-impact matrix
5. Security analysis & vulnerabilities
6. UI, process & website review
7. End-of-life & supportability
8. Technical debt
9. Potential solutions & modernization roadmap
10. Diagrams
11. Coverage, confidence & method

# 1. Executive summary

Replatform   PATCH · confidence medium

Live Test 09/29 B is assessed as Replatform (patch), with medium confidence. Upgrade runtime/framework to a supported version with targeted code changes. The scan found 1 critical and 2 high-severity security issues, several in code that handles student data (FERPA scope). 1 technology is past end of life or have no supported upgrade path. 1 of 5 components carry high or critical risk; the highest is 3_district_aid_lookup.html. The recommended roadmap is estimated at 4.0–12.5 person-weeks (about 1–3 months for one developer).

| OVERALL SCORE | TOTAL RISK | CRITICAL / HIGH FINDINGS | UNSUPPORTED TECHNOLOGIES | ROADMAP EFFORT | CAPTURED |
| --- | --- | --- | --- | --- | --- |
| 76/100 | Critical | 1 / 2 | 1 | 4.0–12.5 person-weeks | 5 files · 96% of referenced code |

## Why this verdict

23% of the code runs on end-of-life or dead-end technology: jQuery 1: end of life

Rebuild or move those components (see component dispositions); keep the rest

## Highest-risk components

| Component | Risk | Score | Disposition | Student data |
| --- | --- | --- | --- | --- |
| 3_district_aid_lookup.html | Critical (5×4) | 70 | Replatform | yes |
| 2_AIDPOST.rpgle | Low (1×4) | 94 | Retain |  |
| 1_AIDPAYRN.cbl | Low (1×4) | 99 | Retain |  |
| 4_aidinq_3270_SCREEN.html | Low (1×3) | 96 | Retain |  |
| AIDDBD-live.dbd | Low (1×2) | 97 | Retain |  |

## Recommended first actions

| Action | Effort (person-weeks) | Where |
| --- | --- | --- |
| Capture 4 missing component(s) | 0.2–0.5 | program-wide |
| Confirm business criticality | 0.1–0.2 | program-wide |
| Encrypt connections | 0.8–2.0 | 3_district_aid_lookup.html |
| Remove hard-coded credentials | 0.7–1.5 | 3_district_aid_lookup.html |
| Harden UI security | 0.2–1.0 | 3_district_aid_lookup.html |

Architecture overview — Live Test 09/29 B  ·  verdict: Replatform. Every captured component by layer, with risk and end-of-life badges; platform, configuration, security and coverage along the bottom.

# 2. Current state

5 files were captured from screenshots and turned into a model of 106 program elements. Every fact in this report links back to the screenshot it came from.

| Language / type | Files | Examples |
| --- | --- | --- |
| COBOL | 1 | 1_AIDPAYRN.cbl |
| RPG | 1 | 2_AIDPOST.rpgle |
| HTML | 1 | 3_district_aid_lookup.html |
| UI screen | 1 | 4_aidinq_3270_SCREEN.html |
| Assembler | 1 | AIDDBD-live.dbd |

| PROGRAM | PARAGRAPH | SCREEN | TABLE | DATA STORE |
| --- | --- | --- | --- | --- |
| 2 | 10 | 2 | 3 | 8 |

Context — Live Test 09/29 B. The program as one system: who uses it, what triggers it, and every external system and data store it touches.

# 3. Technical state & health

Each component is scored 0–100 on six dimensions (100 = best). Every point deducted is listed below with the rule and finding that caused it. good ≥80 · fair ≥60 · poor ≥40 · critical <40.

| Dimension | Score | Grade | Weakest component |
| --- | --- | --- | --- |
| Health | 99 | Good | 2_AIDPOST.rpgle (88) |
| Tech debt | 93 | Good | 2_AIDPOST.rpgle (79) |
| Security | 25 | Critical | 3_district_aid_lookup.html (0) |
| Supportability | 87 | Good | 3_district_aid_lookup.html (65) |
| Complexity | 100 | Good | 1_AIDPAYRN.cbl (100) |
| Coupling | 100 | Good | 1_AIDPAYRN.cbl (100) |
| UX & accessibility | 81 | Good | 3_district_aid_lookup.html (40) |

## Scores by component

| Component | Language | Lines | Health | Tech debt | Security | Supportability | Complexity | Coupling | UX & accessibility |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1_AIDPAYRN.cbl | COBOL | 169 | 100 | 100 | 100 | 90 | 100 | 100 | 100 |
| 2_AIDPOST.rpgle | RPG | 27 | 88 | 79 | 100 | 88 | 100 | 100 | 100 |
| 3_district_aid_lookup.html | HTML | 102 | 100 | 86 | 0 | 65 | 100 | 100 | 40 |
| 4_aidinq_3270_SCREEN.html | UI screen | 124 | 100 | 93 | 100 | 100 | 100 | 100 | 80 |
| AIDDBD-live.dbd | Assembler | 13 | 95 | 93 | 100 | 90 | 100 | 100 | 100 |

## Largest deductions

| Component | Dimension | Points | Reason |
| --- | --- | --- | --- |
| 3_district_aid_lookup.html | Supportability | -35 | jQuery 1: end of life |
| 3_district_aid_lookup.html | Security | -25 | Hard-coded credential: 3_district_aid_lookup.html:8 |
| 3_district_aid_lookup.html | Security | -15 | Data sent without encryption: 3_district_aid_lookup.html:6 |
| 3_district_aid_lookup.html | Security | -15 | Sensitive data sent in the URL: 3_district_aid_lookup.html:32 |
| 3_district_aid_lookup.html | Security | -15 | Mixed / plain-HTTP content: 3_district_aid_lookup.html:6 |
| 2_AIDPOST.rpgle | Health | -12 | calls 4 program(s)/class(es) not captured |
| 3_district_aid_lookup.html | Security | -10 | high-severity issue in a component that handles student data (FERPA) |
| 2_AIDPOST.rpgle | Supportability | -10 | RPG / IBM i skills are scarce — support depends on a shrinking MNIT/vendor pool |
| 1_AIDPAYRN.cbl | Supportability | -10 | COBOL/CICS skills are scarce — support depends on a shrinking MNIT/vendor pool |
| AIDDBD-live.dbd | Supportability | -10 | mainframe assembler skills are scarce — support depends on a shrinking MNIT/vendor pool |

Components & data — Live Test 09/29 B. Every captured file, what it depends on, and the data it reads and writes. Dashed = referenced but not captured.

# 4. Total risk & risk-impact matrix

Total risk is critical. Likelihood comes from each component's weakest security, supportability and health scores; impact comes from MDE's criticality rating, or a default where none has been entered yet.

| Likelihood ↓ / Impact → |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 5 |  |  |  | 1: 3_district_aid_lookup.html |  |
| 4 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 1 |  | 1: AIDDBD-live.dbd | 1: 4_aidinq_3270_SCREEN.html | 2: 1_AIDPAYRN.cbl, 2_AIDPOST.rpgle |  |
|  | 1 | 2 | 3 | 4 | 5 |

| Component | Likelihood | Impact | Level | Impact source |
| --- | --- | --- | --- | --- |
| 3_district_aid_lookup.html | 5 | 4 | Critical | default (handles student data) |
| 2_AIDPOST.rpgle | 1 | 4 | Low | default (writes program data) |
| 1_AIDPAYRN.cbl | 1 | 4 | Low | default (writes program data) |
| 4_aidinq_3270_SCREEN.html | 1 | 3 | Low | default (user- or job-facing entry point) |
| AIDDBD-live.dbd | 1 | 2 | Low | default (supporting component) |

# 5. Security analysis & vulnerabilities

| CRITICAL | HIGH | MEDIUM | LOW | INFO |
| --- | --- | --- | --- | --- |
| 1 | 2 | 7 | 0 | 1 |

Findings come from deterministic rules over the transcribed code and configuration, a CVE check of versioned libraries, and a student-data classifier. Issues in code or connections that handle student data are raised one level and tagged FERPA / Minn. Stat. ch. 13. Secrets are masked.

| Severity | Finding | Location | Evidence | Standards |
| --- | --- | --- | --- | --- |
| Critical | Hard-coded credential | 3_district_aid_lookup.html:8 | var apiKey = "****"; | CWE-798, NIST IA-5(7), NIST IA-5, FERPA, MN ch.13 |
| High | Data sent without encryption | 3_district_aid_lookup.html:6 | <script type="text/javascript" src="http://code.jquery.com/jquery-1.4.2.min.js"></script> | CWE-319, NIST SC-8, NIST SC-8(1), FERPA, MN ch.13 |
| Medium | CVE-2012-6708 in jQuery 1.4.2 | 3_district_aid_lookup.html | jquery 1.4.2 | CVE-2012-6708, CWE-1395, NIST RA-5, NIST SI-2 |
| Medium | CVE-2015-9251 in jQuery 1.4.2 | 3_district_aid_lookup.html | jquery 1.4.2 | CVE-2015-9251, CWE-1395, NIST RA-5, NIST SI-2 |
| Medium | CVE-2019-11358 in jQuery 1.4.2 | 3_district_aid_lookup.html | jquery 1.4.2 | CVE-2019-11358, CWE-1395, NIST RA-5, NIST SI-2 |
| Medium | CVE-2020-11022 in jQuery 1.4.2 | 3_district_aid_lookup.html | jquery 1.4.2 | CVE-2020-11022, CWE-1395, NIST RA-5, NIST SI-2 |
| Medium | CVE-2020-11023 in jQuery 1.4.2 | 3_district_aid_lookup.html | jquery 1.4.2 | CVE-2020-11023, CWE-1395, NIST RA-5, NIST SI-2 |
| Medium | Unencoded user input written to the page | 3_district_aid_lookup.html:12 | document.getElementById("result").innerHTML = "Searching for " + id + "..."; | CWE-79, NIST SI-10, NIST SI-15, FERPA, MN ch.13 |
| Medium | Unencoded user input written to the page | 3_district_aid_lookup.html:17 | document.write("Student SSN: " + ssn); | CWE-79, NIST SI-10, NIST SI-15, FERPA, MN ch.13 |

## Student and personal data

No student data fields were identified in the captured files.

# 6. UI, process & website review

| ACCESSIBILITY | USABILITY | UI SECURITY | WEBSITE |
| --- | --- | --- | --- |
| 15 | 7 | 3 | 0 |

Page source (HTML/ASPX/JSP) is checked against WCAG 2.1 AA / Section 508 rules and for UI-level security issues; captured app screens are checked for visible errors, unlabeled fields and student data shown in full. Items marked vision were observed by the screen reader model and should be confirmed by a person; live items come from the website scan.

## Accessibility

| Severity | Issue | Location | Detail | Standard | From |
| --- | --- | --- | --- | --- | --- |
| Medium | Form field without a label | 3_district_aid_lookup.html:36 | Form field 'distId' has no programmatic label. | WCAG 1.3.1 / 3.3.2 / 4.1.2 (A) | source |
| Medium | Form field without a label | 3_district_aid_lookup.html:42 | Form field 'fy' has no programmatic label. | WCAG 1.3.1 / 3.3.2 / 4.1.2 (A) | source |
| Medium | Form field without a label | 3_district_aid_lookup.html:53 | Form field 'aidType' has no programmatic label. | WCAG 1.3.1 / 3.3.2 / 4.1.2 (A) | source |
| Medium | Form field without a label | 3_district_aid_lookup.html:54 | Form field 'aidType' has no programmatic label. | WCAG 1.3.1 / 3.3.2 / 4.1.2 (A) | source |
| Medium | Form field without a label | 3_district_aid_lookup.html:55 | Form field 'aidType' has no programmatic label. | WCAG 1.3.1 / 3.3.2 / 4.1.2 (A) | source |
| Medium | Form field without a label | 3_district_aid_lookup.html:61 | Form field 'pwd' has no programmatic label. | WCAG 1.3.1 / 3.3.2 / 4.1.2 (A) | source |
| Medium | Image without text alternative | 3_district_aid_lookup.html:29 | Image has no text alternative. | WCAG 1.1.1 Non-text Content (A) | source |
| Medium | Low text contrast — PF key legend is shown in dim, low-contrast green against the black background | 4_aidinq_3270_SCREEN.html | Observed on screen: PF key legend is shown in dim, low-contrast green against the black background. | WCAG 1.4.3 (AA) | vision |
| Medium | Low text contrast | 3_district_aid_lookup.html:30 | Text contrast 4.0:1 is below 4.5:1. | WCAG 1.4.3 Contrast (Minimum) (AA) | source |
| Low | No headings | 3_district_aid_lookup.html:1 | Form page has no headings to navigate by. | WCAG 1.3.1 / 2.4.6 (AA) | source |
| Low | Obsolete presentational HTML | 3_district_aid_lookup.html:30 | Presentational/obsolete HTML: font. | WCAG 1.3.1 Info and Relationships (A) | source |
| Low | Page language not declared | 3_district_aid_lookup.html:1 | Page language not declared (<html lang>) | WCAG 3.1.1 Language of Page (A) | source |
| Low | Table without headers | 3_district_aid_lookup.html:33 | Table has no header cells (<th>) — layout table or unlabeled data. | WCAG 1.3.1 Info and Relationships (A) | source |
| Low | Table without headers | 3_district_aid_lookup.html:74 | Table has no header cells (<th>) — layout table or unlabeled data. | WCAG 1.3.1 Info and Relationships (A) | source |
| Low | Unclear link text | 3_district_aid_lookup.html:68 | Link text 'click here' does not describe its target. | WCAG 2.4.4 Link Purpose (A) | source |

## Usability & visible bugs

| Severity | Issue | Location | Detail | Standard | From |
| --- | --- | --- | --- | --- | --- |
| Low | Observed usability problem — Abbreviated labels (HOLDBACK PCT, FWD) are used | 4_aidinq_3270_SCREEN.html | Observed on screen: Abbreviated labels (HOLDBACK PCT, FWD) are used. |  | vision |
| Low | Observed usability problem — Holdback percentage is editable on an inquiry screen, so it is unclear whether this screen | 4_aidinq_3270_SCREEN.html | Observed on screen: Holdback percentage is editable on an inquiry screen, so it is unclear whether this screen |  | vision |
| Low | Observed usability problem — Input fields are marked only by underlining, so they are hard to tell apart from display-o | 4_aidinq_3270_SCREEN.html | Observed on screen: Input fields are marked only by underlining, so they are hard to tell apart from display-o |  | vision |
| Low | Observed usability problem — Screen codes (AIDI, AIDA) are cryptic and have no descriptive labels | 4_aidinq_3270_SCREEN.html | Observed on screen: Screen codes (AIDI, AIDA) are cryptic and have no descriptive labels. |  | vision |
| Low | Observed usability problem — The table has no visible currency unit or symbol | 4_aidinq_3270_SCREEN.html | Observed on screen: The table has no visible currency unit or symbol. |  | vision |
| Low | Observed usability problem — Two-digit year dates (MM/DD/YY) are mixed with a four-digit fiscal year field | 4_aidinq_3270_SCREEN.html | Observed on screen: Two-digit year dates (MM/DD/YY) are mixed with a four-digit fiscal year field. |  | vision |
| Low | Observed usability problem — Warning message uses a cryptic code (AID0142W) and points to another screen (AIDA) by code | 4_aidinq_3270_SCREEN.html | Observed on screen: Warning message uses a cryptic code (AID0142W) and points to another screen (AIDA) by code |  | vision |

## UI & website security

| Severity | Issue | Location | Detail | Standard | From |
| --- | --- | --- | --- | --- | --- |
| High | Mixed / plain-HTTP content | 3_district_aid_lookup.html:6 | Script loaded over plain HTTP (mixed content) | CWE-319 | source |
| High | Sensitive data sent in the URL | 3_district_aid_lookup.html:32 | Form sends sensitive fields in the URL (GET): pwd. | CWE-598 | source |
| Medium | Password shown as typed | 3_district_aid_lookup.html:61 | Password field 'pwd' is not masked. | CWE-549 | source |

## Live website scan

No live scan has been run. Enter the program's URL in the UI & website panel to add TLS, header, cookie and page checks.

## User journeys

No multi-screen journeys found in the captured screens.

Standalone screens (no navigation captured): 3_district_aid_lookup

User flow — Live Test 09/29 B. How users move between screens (links, form submits, CICS XCTL/LINK). Dashed = screen referenced but not captured.

# 7. End-of-life & supportability

Support dates come from a bundled endoflife.date snapshot plus vendor notices for technologies it does not track. Versions marked unconfirmed need a build or server configuration capture to confirm.

| Technology | Version | Status | End of life | Basis | Files |
| --- | --- | --- | --- | --- | --- |
| IBM i |  | Version not confirmed |  | RPG (IBM i) source detected (QCMDEXC command strings, RPG cycle / indicators (*INxx)) | 2_AIDPOST.rpgle |
| jQuery | 1.4.2 | End of life |  | script / library reference | 3_district_aid_lookup.html |
| IBM IMS (DB/DC) |  | Supported |  | IMS DBD source detected (IMS hierarchical database) | AIDDBD-live.dbd |

# 8. Technical debt

Legacy constructs, machine-translated COBOL, GO TO usage, oversized files and routines. These drive the refactor items in the roadmap.

| Component | Points | Debt item |
| --- | --- | --- |
| 3_district_aid_lookup.html | -7 | legacy construct: jQuery 1.4.2 (known XSS issues before 3.5) |
| 3_district_aid_lookup.html | -7 | legacy construct: doctype DTD HTML 4.01 Transitional |
| 2_AIDPOST.rpgle | -7 | legacy construct: QCMDEXC command strings |
| 2_AIDPOST.rpgle | -7 | legacy construct: RPG cycle / indicators (*INxx) |
| 2_AIDPOST.rpgle | -7 | legacy construct: fixed-form RPG (column-sensitive) |
| 4_aidinq_3270_SCREEN.html | -7 | legacy construct: 3270 terminal |
| AIDDBD-live.dbd | -7 | legacy construct: IMS hierarchical database |

# 9. Potential solutions & modernization roadmap

Estimated total: 4.0–12.5 person-weeks. Ranges come from rules per fix type and file size; MDE and Ledelsea should adjust them with local rates and staffing.

## Phase 0 — Complete the assessment  ·  Weeks 0–2  ·  0.3–0.7 person-weeks

| Item | What to do | Effort | Components |
| --- | --- | --- | --- |
| Capture 4 missing component(s) | Screenshot the programs/classes referenced but not yet captured so the verdict covers the whole program. | 0.2–0.5 |  |
| Confirm business criticality | MDE staff rate each component's criticality and failure impact (1–5) on the Assessment panel. | 0.1–0.2 |  |

## Phase 1 — Stabilize & secure  ·  Months 0–3  ·  1.5–4.5 person-weeks

| Item | What to do | Effort | Components |
| --- | --- | --- | --- |
| Encrypt connections | Enable TLS for service endpoints and database connections (Encrypt=True, https). | 0.8–2.0 | 3_district_aid_lookup.html |
| Remove hard-coded credentials | Move secrets to a vault or protected configuration and rotate every exposed password. | 0.7–1.5 | 3_district_aid_lookup.html |
| Harden UI security | POST sensitive forms, add anti-forgery tokens, mask passwords and student identifiers, remove trusted values from hidden fields. | 0.2–1.0 | 3_district_aid_lookup.html |

## Phase 2 — Remediate  ·  Months 3–9  ·  2.0–7.5 person-weeks

| Item | What to do | Effort | Components |
| --- | --- | --- | --- |
| Fix accessibility (WCAG 2.1 AA) | Add labels, text alternatives, page titles/language, keyboard access and contrast fixes; test with a screen reader. | 0.8–3.0 | 3_district_aid_lookup.html, 4_aidinq_3270_SCREEN.html |
| Usability fixes | Clear labels and buttons, input validation, confirmation steps for consequential actions, legends for codes. | 0.3–2.0 | 4_aidinq_3270_SCREEN.html |
| Upgrade jQuery to 3.7+ | Upgrade with jquery-migrate, then remove deprecated calls. | 0.5–1.5 | 3_district_aid_lookup.html |
| Encode output | HTML-encode user input before writing it to pages; re-enable request validation. | 0.2–0.6 | 3_district_aid_lookup.html |
| Harden UI security | POST sensitive forms, add anti-forgery tokens, mask passwords and student identifiers, remove trusted values from hidden fields. | 0.1–0.5 | 3_district_aid_lookup.html |

## Component dispositions

| Component | Disposition | Why |
| --- | --- | --- |
| 3_district_aid_lookup.html | Replatform | Runs on an end-of-life runtime with a supported successor: jQuery 1: end of life; Code is workable (tech debt 86/100) |
| 2_AIDPOST.rpgle | Retain | All scores fair or better (security 100, supportability 88, health 88, tech debt 79); No critical or high security findings open |
| 1_AIDPAYRN.cbl | Retain | All scores fair or better (security 100, supportability 90, health 100, tech debt 100); No critical or high security findings open |
| 4_aidinq_3270_SCREEN.html | Retain | All scores fair or better (security 100, supportability 100, health 100, tech debt 93); No critical or high security findings open |
| AIDDBD-live.dbd | Retain | All scores fair or better (security 100, supportability 90, health 95, tech debt 93); No critical or high security findings open |

# 10. Diagrams

All diagrams are generated from the program model, not drawn by hand or by AI. The full set, including one class diagram per file, is in the accompanying Visio (.vsdx) and draw.io files.

Classes & programs — Live Test 09/29 B. Classes and COBOL programs with their fields and routines; inheritance, calls and copybook includes.

Data model — Live Test 09/29 B. Tables with columns and keys. Dashed tables are used by code but no DDL was captured.

# 11. Coverage, confidence & method

| CONFIDENCE | REFERENCED CODE CAPTURED | MISSING CODE REFERENCES | EXTERNAL RESOURCES |
| --- | --- | --- | --- |
| Medium | 96% | 4 | 1 |

96% of referenced code captured (4 missing)

1 technology version(s) unconfirmed

business criticality not entered — impact uses defaults

## Referenced but not captured

paragraph CALCAID — used by 2_AIDPOST.rpgle

program AIDRPT — used by 2_AIDPOST.rpgle

screen AIDDSP — used by 2_AIDPOST.rpgle

screen AIDSCR — used by 2_AIDPOST.rpgle

## Analyst corrections

| Date | Change | Note |
| --- | --- | --- |
| — | No corrections applied — the model is exactly as extracted. |  |

## Method

Code, screens, schemas and configuration were captured as screenshots and transcribed with a vision model; transcriptions were syntax-checked with real compilers/parsers (GnuCOBOL, tree-sitter).

Program structure, security rules, end-of-life matching, scoring, verdict and diagrams are deterministic code — the same inputs always give the same report.

End-of-life data: endoflife.date snapshot 2026-09-25 plus vendor notices; CVEs: OSV (when online) or a curated list.

Nothing was executed against MDE systems; findings should be confirmed with MNIT before remediation.